# Busly Development Roadmap: Sprint-Based Implementation Plan

This implementation strategy outlines the six-phase development cycle for the Busly platform. It prioritizes foundational security, transactional integrity, and a strict layered development architecture as defined by the Lead Architect.

# Core Implementation Directive

To ensure system consistency and maintainable code, every module must be developed in the following immutable sequence. Never skip a layer or proceed to frontend development until the corresponding API endpoint is verified.

Build Order:

- DB Migration Check: Verify schema integrity in PostgreSQL.

- .NET Model/Entity: Map database structures to EF Core.

- Repository: Handle data access patterns.

- Service: Implement core business logic.

- Controller: Expose RESTful endpoints.

- Angular Service: Manage API communication.

- Angular Component: Finalize the User Interface.

# Sprint 1: Foundation — Authentication & Role Setup

Primary Focus: Establishing the technical stack and Role-Based Access Control (RBAC).

## Database & Backend Setup

- Initialize PostgreSQL schema and verify all 18 core tables and constraints.

- Configure .NET Web API project with Npgsql, JwtBearer, and BCrypt.Net-Next.

- Establish EF Core DbContext with 18 entity models.

- Register JWT middleware with Admin, Operator, and Customer role policies.

## Authentication Endpoints

- POST /auth/register/customer: Standard registration with T&C flag initialization.

- POST /auth/register/operator: PENDING status registration for admin review.

- POST /auth/login: Role-aware authentication returning JWT claims.

- POST /auth/accept-tc: Legal compliance tracking with versioning and timestamps.

## Frontend Integration

- Implement AuthService with memory-based token storage (avoiding localStorage for security).

- Create JwtInterceptor for automatic token attachment.

- Deploy route guards for role-specific navigation.

Sprint Goal: Secure registration and login functional for all roles with functional route protection.

# Sprint 2: Admin Core — Routes & Approvals

Primary Focus: Centralized management and operational oversight.

## Route & Approval Endpoints

- POST /admin/routes: Authorized creation of city pairs.

- PATCH /admin/routes/{id}/toggle: Logical enablement/disablement of routes.

- Operator Management: Endpoints for listing, approving, rejecting, or toggling pending operators.

- Bus Management: Queue-based approval system for new operator vehicles.

## Admin Dashboard Layout

- Sidebar navigation: Routes, Operators, Buses, and Revenue.

- Management views for the operator and bus approval queues.

Sprint Goal: Admin end-to-end capability to manage routes and authorize system participants.

# Sprint 3: Operator Core — Bus & Layout Configuration

Primary Focus: Inventory management and seat configuration.

## Technical Implementation

- POST /operator/buses: Registration of vehicles linked to active routes.

- POST /operator/layouts: Uploading seat configurations using PostgreSQL JSONB for flexibility.

- Point Management: Definition of boarding and dropping locations per city.

- Status Management: Implementation of soft-delete (REMOVED) triggers for cancellation flows.

## Operator Interface

- Bus registration form with route and layout pickers.

- Visual grid builder for seat_config JSON.

- Filterable bookings table for operator-specific oversight.

Sprint Goal: Fully approved buses appearing as ACTIVE and ready for the search module.

# Sprint 4: Search, Seat Map & Locking

Primary Focus: User discovery and concurrency management.

## Search & Availability

- GET /buses/search: Returns matching routes with real-time seat counts.

- Seat Count Logic: Total seats minus confirmed bookings and active seat locks.

- Fuzzy Search: Implementation of pg_trgm for robust city name autocomplete.

## Concurrency Control

- POST /seats/lock: Implements the 10-minute payment grace period.

- Hosted Service: Background job to release expired locks every minute.

- Seat Map UI: Color-coded layout rendering (Available, Locked, Booked, Gender-specific).

Sprint Goal: Real-time seat selection with visible 10-minute countdown timers.

# Sprint 5: Booking, Payment & Ticket Generation

Primary Focus: Transactional integrity and automated communication.

## Transactional Flow

- POST /bookings: Atomic creation of bookings with idempotent checks to prevent duplicates.

- Dummy Payment Logic: Transitions through INITIATED → PAYMENT_PENDING → CONFIRMED.

- PDF Generation: Automated ticket creation including PNR and passenger details.

## Asynchronous Notifications

- IEmailService: SMTP queue for non-blocking email dispatch.

- CONFIRMED Trigger: Automated email summary with PDF attachment.

Sprint Goal: Completion of the "Happy Path" from search to confirmed ticket delivery.

# Sprint 6: Cancellation, Refunds & Revenue

Primary Focus: Business rule enforcement and financial reporting.

## Cancellation & Refund Logic

| Scenario | Trigger | Refund Amount |
| --- | --- | --- |
| Cancellation > 24 hrs | Passenger | 85% |
| Cancellation 12–24 hrs | Passenger | 50% |
| Cancellation < 12 hrs | Passenger | 0% |
| Bus Removal | Operator | 100% + Coupon |

## Revenue Analytics

- GET /admin/revenue: Aggregated platform convenience fees grouped by month.

- Operator Metrics: Performance tracking by booking count and fees generated.

Sprint Goal: Operational maturity with automated refund calculations and administrative revenue insights.

Lead Architect: Davish E
Product Owner: Davish E
Date: Apr 23, 2026